# IMPLEMENTATION OF REGULATORY FRAMEWORK

TASK IDENTIFICATION FORM

| DATE ORIGINATED: | June10, 2005 | DATE REVISED: | September 27, 2005 |
| --- | --- | --- | --- |
| WORKING GROUP: | Network Working Group (NTWG) |
| TASK #: | 17 | FILE: | NTTF017C.doc |
| TASK TITLE: | VoIP Message Relay Service (MRS) Issues |
| TASK DESCRIPTION: | This task is initiated by the Commission in Telecom Decision CRTC 2005-28 issued on May 12, 2005. The NTWG is to address: the cirumstances under which MRS can currently be provided over VoIP, any problems which prevents MRS from being provided over VoIP, possible solutions for the provision of MRS functionality over VoIP where it is not currently technically feasible, and the time required for existing VoIP service providers to implement those solutions. |
| CRTICAL TASK: | N |
| PRIORITY: | H | DUE DATE: | November, 2005 |
| CROSS IMPACTS: | Accessibility Issues Working Group (AIWG) |
| WORK PLAN AND TIME FRAMES: | TIF approval (Steering Committee) – June 30, 2005 July, August – contribution rounds September – draft report, with possibility of one final round of contribution if significant issues are raised October – finalize report Report – November 12, 2005 |
| CURRENT STATUS: | Open |
| TASK SPONSOR: | Jean Choquette, Vidéotron |
| TASK TEAM: | Members of Network Working Group |

# ACTIVITY DIARY:

|  | Date | Activity |
| --- | --- | --- |
| 1 | 050519 | Under a directive from the Commission found in ¶292 of Telecom Decision 2005-28 which states: 292. In addition, the Commission requests that CISC provide a report to the Commission within three months, addressing the circumstances under which MRS can currently be provided over VoIP, any problems which prevent MRS from being provided over VoIP, possible solutions for the provision of MRS functionality over VoIP where it is not currently technically feasible and the time required for existing VoIP service providers to implement those solutions. CISC agreed that VoIP MRS technical issues would be addressed by the Network Working Group (“NTWG”). |
| 2 | 050614 | In a letter dated 14 June 2005 to the Commission, the Chairs of the NTWG and the AIWG expressed their concerns on the difficulty of meeting the three month time line to produce the Report. As a result of these considerations, the AIWG and the NTWG made a joint request for a 3 month extension to provide the Report, noting that granting the extension would allow delivery of the Report at the same time as the AIWG provides its report on accessibility issues |
| 3 | 050616 | In a letter dated 16 June 2005, Commission staff granted the NWTG and the AIWG a 3 month extension to 12 November 2005 to file the Report requested by the Commission in decision 2005-28. |
| 4 | 050621 | Working Group met face to face and agreed to create the present TIF. |
| 5 | 050621 | 1. Discussions were held amongst working group members 2. Sam Yung of TELUS, NTWG Chair, presented the extension letter 3. Pierre Nepveu of VTL stated that IP networks generally provided better means of transporting MRS information than through use of modem tones digitized over VoIP and raised the question as to why given the fact that users of MRS can continue to use standard ILEC traditional telephone services it is a necessity for VoIP service providers to support MRS. 4. Francois Menard of Xit telecom stated that the issue of making VoIP services compatible with MRS was mainly that of ensuring that VoIP service providers utilize underlying infrastructures with sufficient quality of service to ensure that the underlying IP network used to carry VoIP is capable of adequately transporting a G.711 64 kbps clear channel without significant jitter or delay that can make modems lose synchronisation. Another issue is that VoIP providers insist on restricting their service on the use of codecs (such as G.729) that impair the voice band to the point of preventing modem tones from functioning and therefore breaking TTY signals. 5. Francois Menard of Xit telecom also stated that the issue of making VoIP services function with the existing MRS system and related TTY equipment was also intimately related to the nature of the interconnection between MRS operator services managed by ILECs and the VoIP service providers and that the use of a time division multiplexing interface rather than an Internet Protocol-native interface was a problem of a similar nature to obtaining access to ILEC 9-1-1 services by a VoIP service provider. 6. Some NTWG members disagree that MRS and 911 services must be tied together within the current TIF. 7. Sam Yung, NTWG Chair, invited contributions for the next NTWG meeting. |
| 6 | 050927 | Contribution NTC0330 by XIT Telecom was presented by François Ménard. It was noted that all LECs are currently obligated to provide MRS services supported with legacy TTY technology. Sam Yung, NTWG chair, clarified that, as per Decision 2005-28, the scope of TTY covers solely the communication between an hearing-impaired person and a hearing person. Question was raised by Vidéotron on how TIA/EIA IS-840-A standard requirements can be translated into IP access QoS metrics. Latency should be a key metric to consider. No specific latency numbers are known to NTWG participants to quantify equivalent QoS boundaries. XIT Telecom contribution proposes to locate a remote access gateway “on the premise of the ILEC MRS Operator services”. Several comments and questions were raised regarding the location in the above statement. Xit Telecom clarified that the location can be either ILEC premise or a 3rd party MRS Operator service provider premise. Clarifications were requested by TELUS about the service scope (e.g. text-to speech, speech –to-text, text-to-text) supported by the remote gateway proposed by XIT Telecom. Clarifications were requested by TELUS about all the specific interfaces to be supported by the remote gateway proposed by XIT Telecom. Based on the above questions and comments, it was suggested to XIT Telecom to add a diagram for clarification along with further details in the contribution document. Sam Yung, NTWG chair, stressed that the NTWG must focus more on the immediate request pertaining to Decision 2005-28, that is the circumstances under which MRS can currently be provided over VoIP and the problems preventing MRS from being provided over VoIP. New TTY technology and service alternatives may be better dealt with in the AIWG. Next Steps: A table of contents will be proposed by Jean Choquette from Vidéotron at the next NTWG meeting in October. Meanwhile contributions are requested. |

ACTION REGISTER:

|  | Action | Opened | Prime | P Date | A Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Propose Table of Content for Report | Sept. 27 | J.Choquette |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |

ASSOCIATED CONTRIBUTIONS:

| Date | Contributor | Title | File ID | Reviewed |
| --- | --- | --- | --- | --- |
| 2005-08-07 | François Ménard | Access to ILEC MRS Operator Services by VISPs | NTCO0330 | 2005-09-27 |

REPORT REGISTER:

| Report # | Title | File ID | Date of WG Approval | Date of SC Approval | Date of Commission Approval |
| --- | --- | --- | --- | --- | --- |